**Software Development Agreement**

*THIS Software Development Agreement is made effective on* ***22-04-2016*** *between* **Adam’s Garden** *and* **Datapex Solutions**

1. **Scope Of Services:** Datapex Solutions will perform the services described in Exhibit A (the “Work”), in order to develop and implement the Software according to specifications and completion time set forth therein. Client will cooperate with Developer’s reasonable requests for information and data necessary for the completion of the Work
2. **Payment Terms**

Client will pay 115000 PKR. (One Lac Fifteen Thousand Pakistani Rupees) for the services rendered by Datapex during the term of this agreement. Client will deliver 33% (37000 PKR) (Thirty Seven Thousand Pakistani Rupees) payment to Datapex within a week after signing this agreement. Rest of the schedule is mentioned below:

* Client will pay 33% (37000 PKR) (Thirty Seven Thousand Pakistani Rupees) amount on completion of **Admin Dashboard module** (expected payment date is 23-05-2016)
* Client will pay rest of the amount (41000 PKR) on completion of **final module** (expected payment date is 22-06-2016)

1. **Module Delivery Schedule:**

|  |  |
| --- | --- |
| **Deliverable** | **Expected Completion Date(dd-mm-yyyy)** |
| Website | **05-05-2016** |
| Admin Dashboard | **30-05-2016** |
| Transfer Letter Form | **13-06-2016** |
| Photo upload on Transfer Letter | **30-06-2016** |

**3.1. Acceptance Period**

Datapex is offering 2 weeks acceptance period after the final deliverable of the project in which client can test the application properly and report any bugs to Datapex for resolution.

1. **Purchase Of Equipment:**

Client shall purchase certain equipment in order to gain the Services which it shall be willing to acquire from Datapex Solutions.

1. **Technical Support And Training:**

Basic Technical support is offered during the development period according to the modules delivery. Datapex will guide the client about the system and its usage.

1. **Change Order:**

In the event Client desires to make any modifications to the Product Specifications or a deliverable, Client must provide a sufficient information for the change. This may be provided in the form of email or certified letter. If the proposed change will be in the Datapex's reasonable opinion then the client will not be charged for the change and the schedule will not be changed. In other case, it would be charged according to the complexity of modification.

IN WITNESS WHEREOF, the parties have executed this Agreement effective the date first stated above.

**Company: Datapex Solutions**

**Representing Client Agent of Datapex Solutions**

**Contact #: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Contact #: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**E-mail: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**  **E-mail:**  **\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Exhibit A**

**10. Functional Requirements:**

* 1. **Admin:**

**SRS-1** Admin can View all information of property **High**

**SRS-2** Admin can Add all information of property **High**

**SRS-3** Admin can Update all information of property **High**

**SRS-4** Admin can Delete all information of property **High**

**SRS-5** Admin can View Client information **High**

**SRS-6** Admin can Add Client Information **High**

**SRS-7**  Admin can Update Client Information **High**

**SRS-8** Admin can Delete Client Information **High**

**SRS-9**  Admin can View offer information **High**

**SRS-10**  Admin can Add offer information **High**

**SRS-11**  Admin can Update offer information **High**

**SRS-12**  Admin can Delete offer information **High**

**SRS-13**  Admin can View installment plan info **High**

**SRS-14** Admin can Add installment plan info **High**

**SRS-15**  Admin can Update installment plan info **High**

**SRS-16**  Admin can Delete installment plan info **High**

**SRS-17**  Admin can View transfer information of property **High**

**SRS-18**  Admin can Add transfer information of property **High**

**SRS-19** Admin can Update transfer information of property **High**

**SRS-20** Admin can Delete transfer information of property **High**

**SRS-21**  Admin can View client’s installment payment **High**

**SRS-22** Admin can Add client’s installment payment **High**

**SRS-23**  Admin can Update client’s installment payment **High**

**SRS-24** Admin can Delete client’s installment payment **High**

**SRS-25**  Admin can Add advertisements  **High**

**SRS-26**  Admin can Delete advertisements **High**

**10.1.1. Transfer Form/Letter**

**SRS-27** Admin can select transfer letter template **High**

**SRS-28** Admin can fill transfer letter template **High**

**SRS-29** Admin can take the picture **High**

**SRS-30** Admin can confirm the picture to be displayed **High**

On form

**SRS-31** Admin can print form **High**

* 1. **End User:**

**10.2.1. Buyer:**

**SRS-32** End user can see available plots for sale **High**

**SRS-33**  End user can see specific plot’s details **High**

* + 1. **Installment Plans:**

**SRS-34** End user can see information of installment plan **High**

**SRS-35**  End user can also see advertisements **High**

` **10.2.3. About Us:**

**SRS-36** End user can access to about us page by clicking on **High**

About us page tab on homepage

**SRS-37** End user can get detail Information regarding company **Low**

and projects

**SRS-38** End user can also see advertisement on about us **Medium**

**SRS-39** End user can see office map on about us **Low**

* + 1. **Contact Us:**

**SRS-40** End user can access to contact page by clicking **High**

contact tab on homepage

**SRS-41** End user can see detailed Contact list **High**

**SRS-42** End user can Contact to admin via Email on web site **Medium**

**10.3. Website Design:**

**SRS-43** Designer willdesign Adam Garden logo **High**

**SRS-44** Designer will select the Adam Garden website theme **High**

**SRS-44**  Owner will purchase Domain and Hosting for Adam’s **High**

Garden Website